The Minutes of the Heart of Carterton Committee held in the Council Chambers, Holloway Street, Carterton on Thursday 9 October 2008 at 9 am

Present

Crs. B Poulsen (Chairman)

R Carter, B Durbin, E Brazendale, J Greathead and

His Worship the Mayor, G McPhee

In Attendance

C Wright (Chief Executive)

J Hallam (Support Services Manager)

E Hyde (Cultural Services Co-Ordinator)

G Page (Project Manager)

Mr. W Knowles

Apologies

Cr. G Smith

Moved Cr. Carter, seconded Cr. Durbin

Resolved that the apology be received.

1.	Project Report – G Page

G Page tabled his report for October 2008.

He suggested that to progress matters that Council adopt the current concept plan so that current costings can be obtained.

Discussion ensued as to the comparative costs of building a conservative and green building.

Action:  The Project Manager ascertain  how much a Lifecycle Assessment of the project would cost.  What  it will involve and if it included comparative material.

2.	Representation Mr W Knowles – Community Facility Survey

His Worship the Mayor asked Mr Knowles what his main concern with the facility was?

In reply Mr Knowles stated that the district as a whole was not given an adequate chance to express their views.  A small group of people made a decision on what was needed.

In response to a question about what should be built, he had no suggestions.  He confirmed that he never said that he didn’t want a new building.

Cr. Brazendale advised that she spoke to Mr Knowles several times and he is not totally against the facility however he is supporting the views of some of the community.

Mr Knowles stated that the questionnaire currently out for the public, is woefully inadequate, it is slanted towards the positive and hard to fill in if you’re against it.

Cr. Durbin asked Mr Knowles if he was aware of the statutory obligations to have an adequate library, etc.

In reply Mr Knowles stated that he wasn’t aware.  He noted that the Library Committee haven’t come to Council to say that the Library should be improved.  The Committee has come in behind the facility.  He stated that he would have agreed to making the Library bigger.

His Worship the Mayor asked Mr Knowles if the town needed a town hall.  In reply he stated yes, since the hall down the road was demolished.

His Worship the Mayor asked  Mr Knowles if he could work with the Committee.  In reply he stated that he didn’t represent a group of people, but represents himself.  People as individuals signed the petition.  He had no intention of joining the Committee but won’t publicly oppose it.

3.	Letter from St John Ambulance Central Region

A letter was tabled from Jim Datson, St John Central Region confirming their support for the community facility project and willingness to work together as the concept is developed.

Action:  Project Manager to meet with St John Central Region and the Fire Service to understand their requirements and future directions.

4.	Letter from Garry Smith

A letter was tabled from Garry Smith advising that although he was fully committed to the project that as fundraiser for the Carterton Rugby Football Club he has become aware that he will not be able to adequately serve two organisations, therefore he was withdrawing from the position of trustee.

Moved His Worship the Mayor, seconded Cr. Carter

Resolved that the letter from Garry Smith be accepted with regret.

Action:  The Project Manager to discuss the matter with John Greenwood.

5.	General Business

A portion of a newsletter from the Gladstone Community was tabled for the information of the Committee.  They expressed their disappointment about the article about the proposed community facility.  The Committee noted the importance of putting out a consistent message to the public.

Moved Cr. Brazendale, seconded Cr. Greathead

Resolved that a proposal be brought to the Committee on a Marketing Strategy which can be used by Council and the Fundraising Trust.

Action:  Response be prepared to the Gladstone article for their next newsletter.

Name of Fundraising Trust

Moved Cr. Brazendale, seconded His Worship the Mayor

Resolved that the fundraising trust be advised that Council suggests the group consider the following name:

“The Carterton District Community Facility Trust”

They be advised that if they don’t want to include the word “district” Council will support their suggested name.

The Meeting Concluded at 9.50 am

…………………………………….

/10/09