The Minutes of the Roading Committee Meeting of the Carterton District Council held in the Council Chambers, Holloway Street, Carterton on Wednesday 17th February 2010 at 1.00 pm

Present

Cr. W Knowles - Chairperson

Crs. C Engel, G Smith and B Poulsen

In Attendance

Cr R Carter

C Wright (Chief Executive)

J-P Irwin (Roading Consultant)

W Middelberg (Roading Consultant)

S Hayes (Committee Secretary)

1.	Apologies

There were no apologies.

2.	Declaration of Pecuniary/Conflict of Interest

There were no declarations of pecuniary/conflict of interests noted.

3.	Pavement Rehabilitation – Parkers Road

W Middelberg reported that due to an attractive tender price received for rehabilitation work, there was an under expenditure of approximately $72,000 in pavement rehabilitation.

By transferring $28,000 from the unsealed roads metalling budget, it would be possible to rehabilitate Parkers Road.  Parkers Road had been on the Council’s priority list for some years and preliminary preparation work was carried out two years ago.

Moved:

That the rehabilitation of Parkers Road be included in the 2009/10 pavement rehabilitation contract.

Cr. Poulsen/Smith

Carried

4.	Roading Activity Management Plan - Optimisation

W Middelberg circulated a report with regard to this item.

A section of the Roading Activity Management Plan (RAMP) deals with optimisation.  This plan is used by Council when preparing its 10 year Long Term Council Community Plan.  The RAMP lists 9 roads and 4 bridges and that council will need to consider whether it wants to dispose of these assets and if so, in what condition they are disposed of.

Some Committee members were not familiar with the location of some of the listed roads and bridges and were of the opinion they required more information before a decision could be made.

Moved:

That a decision regarding disposal of these assets be deferred until further information on the listed roads and bridges is received for further consideration.

Cr Knowles/Poulsen

Carried

5.	Rehabilitation of Unsealed Roads - Update

W Middelberg advised that he had commenced preparing a report relating to the rehabilitation of unsealed roads and how prioritisation might be implemented.  He tabled a copy of Waimakariri District Council’s 2003 and 2008 Rural Seal Extension Policies for information.  He said that the 2003 Seal Extension Policy had apparently become unworkable as it took much work to implement.  This resulted in the new 2008 policy being adopted.

The Committee agreed on a list of roads on which traffic counts would be taken.

Moved:

That W Middelberg be requested to provide further details on Waimakariri District Council’s 2008 policy and continue work on a report on the Carterton situation.

Cr Knowles/Poulsen

Carried

6.	Belvedere and Cobden Roads Intersection

J-P Irwin circulated a report with regard to this item.

Moved:

That the current Give Way controls remain as they are, with the addition of Priority Route signage to warn motorists that Belvedere /Cobden is the main thoroughfare.

Cr Knowles/Engel

Carried

7.	Cobden and Haringa Roads Intersection

There was general discussion regarding this intersection and the fact that visibility was poor for traffic turning right into Haringa Road.

Moved:

That a Stop sign on Haringa road on the corner of Haringa and Cobden Road be installed.

Cr Engel/Smith

Carried

8.	Road Name Signage

J-P Irwin circulated various photographs of signage at intersections in the Carrington and Waihakeke areas.

Committee members went through each intersection signage photograph and agreed on necessary changes to be made.

Moved:

That the road signs be improved as agreed.

Cr Knowles/Poulsen

Carried

9.	Dust Suppressant Trials

J-P Irwin reported on dust suppressant trials involving Otto Seal suppressant in the Masterton District and pre-used crushed asphalt in Dakins Road.  Both trials have been in place for about two weeks.  A trial using Dustenz as earlier proposed has not proceeded as the requirements of the product were considered to be too stringent and the longevity is limited with rainfall.

Moved:

That the information be received.

Cr Knowles/Smith

Carried

10.	General Business

10.1 E-mail correspondence from Vicky & Joe Nawalaniec

An email was tabled outlining various concerns the Nawalaniecs have when running and cycling around Carterton.  These include dairy effluent from dairy farm road crossings on Richmond and Park Roads, the lack of a fully formed footpath on the north side of Belvedere Road between Millennium Park and the railway line, buses using Nelson Crescent and suggesting consideration be given to connecting the end of Armstrong Avenue with the end of Plimsoll Street to facilitate better long term development of the north eastern end of town.

The Committee discussed each matter in turn.  Cr Knowles noted that he was also very concerned at the state of Richmond Road.  J-P Irwin was requested to report back with a current list of stock crossing problem areas.  Committee members requested copies of the Council’s stock crossing policy documents.

The Committee noted that there was an adequate footpath on the southern side of Belvedere Road and that decisions have already been taken in relation to buses in Nelson Crescent and joining Armstrong Ave and Plimsoll Street with future development.

Moved:

That Council write to both dairy farmers concerned notifying them of the complaint received and the Council’s concerns along with a copy of Council’s Stock Movement Guidelines Policy and asking them to rectify the situation within one month.

That an appropriate response be sent to Vicky and Joe Nawalaniec outlining the Council’s proposed actions or views as discussed by the Committee.

Cr Knowles/Smith

Carried

The meeting Concluded at 3.10 pm

……………………………………………….

Minutes Confirmed

……………………………………………….

Date