The Minutes of the Meeting of the Heart of Carterton Committee held in the Council Chambers, Holloway Street, Carterton on Tuesday 7th September 2010 at 9.30 am

- Present

- Crs. B Poulsen (Chairperson)

Crs. E Brazendale, R Carter, B Durbin, C Engel, J Greathead,

G Smith and His Worship the Mayor G McPhee

- In Attendance

C Wright (Chief Executive)

G Page (Project Manager)

E Hyde (Cultural Services Co-ordinator)

S Hayes (Secretary)

- 1.	Apologies

- There were no apologies.

- 2.	Update on Events Centre Project

The Chief Executive gave an update on progress with the Events Centre to date.  The contract documents had been put out to tender later than expected and tenders will close on 21 September 2010, but this will not allow Opus enough time to produce a report in time for the Ordinary meeting on 22 September.  It was therefore decided to hold a special meeting to consider the tenders at 10 am on 28 September.  He also advised that the resource consent had been approved that the building consent was being processed at present and would incur fees of approximately $41,000 including BRANZ and DBH levies.

Discussion ensued regarding whether council would be required to pay the building consent portion of the fee, it was noted that if this fee was paid, it would not create an extra cost to ratepayers.

E Hyde also gave an update on progress with temporary location of the library explaining that work had commenced with packing of the library stock in readiness for the move to the Masonic Lodge and they would be vacating the library building by 18 October.  He also noted that only 2/3 of the currently library would be able to be displayed as the Lodge is smaller than the library.  He also explained that the 3 public computers will be located at the Information Centre until construction of the Events Centre is completed.

His Worship the Mayor also reported that the fundraising trust was to replace at least one of the current Trustees and suggested suitable persons.  As the Trust can co-opt as it see fit, it was agreed that His Worship would discuss this with the chairman of the trust.

3.	Discussion on charges and rentals

E Hyde circulated a report to council which suggested some possible charges for specific areas of the new Events Centre.  These figures were largely based on charges used by other councils for use of community buildings.

General discussion ensued from councillors regarding this report.

- Moved:

That the report on possible indicative charges be received and that the final charges be set by the new council.

Cr Durbin/Brazendale

- Carried

- 4.	Email from Scouts New Zealand

An email was tabled from Mark Devon, Regional Development Manager Lower North Island, Scouts New Zealand on behalf of Scouts Carterton putting forward a suggested fee and tenure for their use of the Events Centre.

After discussion it was agreed that G Page go back to the Scouts with a proposal from council and then report back to council on the outcome.

- 5.	Letter from Carterton Plunket

A letter was received from Carterton Plunket advising they would like to move into the new Events Centre after completion of construction and requesting exclusive rights to the space shown for Plunket in the proposed plan.

Moved:

That Plunket be granted exclusive use of the consulting rooms only and that they be given preferential rights for the other room subject to these being booked in advance and that their rental be subject to regular review.

- Cr Durbin/Smith

- Carried

- The Meeting Concluded at 11.04 am

……………………………………………….

/09/10